## Slide 1
PRESENTATION ON
Waterfall modal

## Slide 2: Waterfall model
The simplest process models is the waterfall models, which states that phases are organized In a linear order.
In this model, a project begins with feasibility analysis. upon successfully the feasibility of a project, the requirement analysis and project planning begins.
The design start after requirement analysis is complete, and Coding begins after the design is complete. Once Programming is completed, the code is integrated and testing is done. Upon successful completion of testing, the system is installed. after this ,the regular Operation and maintenance of the system takes place.

## Slide 3: Requirement analysis:
Requirement analysis is
done order to understand the problem the
software system is to solve. The requirement
analysis is on identifying what is needed
from the system, not how the system will
achieve its goals.
The goals of the requirement to activity is to document the requirement in a software
requirement specification document(SRS ).

## Slide 4: Conti..
Project planning : planning is a important activity in software development. A good plan is based on the requirement of the system and should be done before later phases begin.
validation :validation means that will be output of a phases is consistent with its input.
verification : verification means that will be
output of the phases is consistent with the
overall requirement of the system.

## Slide 5
System feasibility
Requirement analysis
& project planning
Detailed design
System design
coding
testing and program
installation
Operation and maintenance
Feasibility report
Requirement document
Project plan
System design
document
Detailed design document
program
Installation report
Test plan and test report

## Slide 6: System Design
The purpose of the design phase is to plan a solution of the problem specified by the requirement document . This phases is
the first step in moving from the problem
domain to the solution domain.
In other words ,starting with what is
needed ,design toward how to specify the
needs.

## Slide 7: Contin..
System design document: system design refer to the modules identifer.
Detailed design document : detailed design refers to the modules internal detailed design and identifed.

## Slide 8: Coding
Once design is complete , most of the major decision about the system have been made.
The goal of the coding phases is to transtate the design of the system into code in a given programming languages.
The aim in the phases is to implement the design in the best possible manner.
The coding phases affects both testing and maintenance the testing and maintenance costs of software are much higher than the coding cost, the goal of coding should be to reduce the testing and maintenance effort.

## Slide 9: Testing
Testing is the major quality control measures used during software development. Its basic function is to detect defects in the software. During requirement analysis and design , the output is a document that is usually textual and non- executable.

## Slide 10: Types of testing
Unit testing
Integration testing
System testing
Acceptance testing

## Slide 11: Conti..
Unit testing : unit testing can be different
modules and components are tested individually.
integration testing: integration testing refer to be modules are integrated into the system.
System testing :system testing refer to be system is tested against the system requirement to see if all the requirement are met and if the system performs as specified by the requirement.
Acceptance testing: acceptance testing is performed
to demonstrates to the client , on the real -life data of
the client, the operation of the system.

## Slide 12: Maintenance
After the completion of implementation
phases, the software is required to be
properly maintained. If the system is not
properly maintained ,it may fail.
Therefore generally more than 50% of total
software development time is spent in
maintaining the system.

## Slide 13: Advantages -:
This model is simple and easy to understand and used.
In this model phases are processed and completed one at a time.
waterfall model work well for small project where requirement are very well understand.
Verification and validation is performed within each stage.
Beginning and end of each phase clearly identified.

## Slide 14: Disadvantages:-
It assumes that the requirement of a system can be frozen before the design begins. But for new system, determining the requirement is difficult as the user does not ever know the requirements.
Freezing the requirement usually requires choosing the hardware .
A large project have a few years to complete. If the hardware is selected early, then due to the speed at which hardware technology is changing.

## Slide 15
Download Ppt’s
jpwebdevelopers.in
Follow us
@jpwebdevelopers
Email
jpdevelopers2020@gmail.com
Thank
You