## Slide 1
PRESENTATION ON
CONFIGURATION MANAGEMENT

## Slide 2: Configuration Management ?
Configuration Management is a process of tracking and controlling the changes in software in terms of the requirement, design, function and the development of the product.
The process of software development and maintenance is called configuration manage- ment.

## Slide 3: Conti....
The process of identifying and defining the items in the system , controlling the changes of these items throughout their life cycle, recording and reporting the status of items and change request and verifying the completeness and correctness of items.

## Slide 4: Why do we need Configuration management ?
The primary reason for implementing software configuration management system are :
There are multiple people working on software which is continually updating.
It may be a case where multiple version , branches , authors are involved in a software project and the term is geographically distributed and works concurrently.
Changes in user requirement , policy ,budget , schedule need to be accommodated.

## Slide 5: Conti...
Software should able to run on various machines and operating systems.
Helps to develop coordination among stakeholders.
SCM process is able beneficial to control and the costs involved in making changes to a system.

## Slide 6: Conti...
Code Project Plan other document Tests Data
</>
Change in requirements
Change in team /Organization
Change in Government policy and rules
Change in project schedule
Affects

## Slide 7: Configuration Management Activities
The activities are divided into four Parts:-
The identification of the component and changes.
The control of the way by which the changes are made.
Auditing the changes.
Status accounting,recording and documenting all the activities that have take place.

## Slide 8: The following documents are required for these activities:-
Project plan
Software requirements specification documents.
Software design description document.
Source code listing.
Test plan/Procedures /test cases.
User manual.

## Slide 9: Baseline
A baseline is a formally accepted version of a software configuration item. It is designated and fixed at a specific time while conducting the SCM process. It can only be changed through formal change control procedures.
Activities during this process-
Facilities construction of various versions of an application.
Defining and determining mechanisms for managing various versions of these work products.

## Slide 10: Conti...
The functional baseline corresponds to the reviewed system requirements.
Widely used baselines include functional, developmental and product baselines.

## Slide 11: Why change Request(CR)?
Software must be adapted to meet the requirement of new computing environments or technology.
Software must be integrated to implemented new business requirements.
Software must be extended to make it interoperable with other more modern technology platform or different databases.

## Slide 12: Conti…
Software must be re-architected to make it compatible within a new networking environment.

## Slide 13: Change Control
Change control is a function of configuration management which ensures that all changes made to the software system are consistent and made as per organizational rules and regulations.
A Change in the configuration of product goes through following steps:-
Identification:- A Change request arrives from either internal or external source. When change request is identified formally, it is properly documented.

## Slide 14: Contd..
Validation:- Validity of the change request is checked and its handling procedure is confirmed.
Analysis:- The impact of changes request is analysis in terms of schedule,Cost and required efforts. Overall impact of the prospective change on system is analysed.

## Slide 15: Conti….
Control:- If the prospective change either impacts too many entities in the system or it is unavoidable , it is mandatory to take approval of high authorities before change is incorporated into the system. It is decided if the change is worth incorporation or not. If it is not, change request is refused formally.
Execution:- If the previous phase determine to execute the change request, this phase takes appropriate actions to execute the change, a thorough revision if necessary.

## Slide 16: Conti….
Close request:- The change is verified for correct implementation and merging with the rest of the system. This newly incorporated change in the software is documented properly and the request is formally closed.

## Slide 17: Advantages of configuration management
Reduced redundant work.
Avoids configuration-related problems.
Facilitates team coordination.
Helps in building management; managing tools used in builds.
Defect tracking is ensures that every defect has traceability back to defect tracking source.

## Slide 18: Disadvantages of configuration management
Long integration time at project release.
Inflexible Tools.
Lack of expertise.
Staff resistance.

## Slide 19: Importance of Configuration Management
Configuration Management focuses on establishing and maintaining consistency of a product’s performance.
CM streamlines the delivery of software and application by automating the build out of systems quickly and efficiency.
It can be used by management and engineers to check which components have been changed .

## Slide 20: Contd..
This helps with quickly identifying that configuration changes and allows for roll back to well known working ones to ensure rapid restoration of service.
This also help developers with debugging to check if configuration changes impacts the product’s functionality.

## Slide 21
Thank
You
Download ppt’s and handwritten notes
JP Web devolpers
Follow on instagram:-@jpwebdevelopers